# LifeOps Portal

## Project Charter

This charter defines the project purpose, scope, constraints, success criteria, and delivery direction for the LifeOps Portal initiative.

## Charter Snapshot

| Field | Definition |
| --- | --- |
| Project Name | LifeOps Portal |
| Product Category | Personal operations platform |
| Primary User | Devon |
| Core Model | Embedded knowledge repository + orchestration over external tools |
| Version 1 Strategy | Disciplined MVP, desktop-first, single-user first |

# Project Summary

• Working name: LifeOps Portal.

• Purpose: create one operational home base for Devon’s multi-domain work life.

• Product type: personal operations platform with embedded knowledge plus orchestration over external tools.

# Problem Statement

• Work is split across multiple professions, projects, tools, and contexts. That fragmentation creates weak visibility, constant context switching, and too much effort to find tasks, status, notes, and next actions.

# Vision

• Build a personal command center that covers three jobs at once: day-to-day execution, project planning, and durable knowledge management. The portal should show what matters now, what is blocked, what each project needs next, and what knowledge already exists.

# Objectives

• Centralize tasks, projects, priorities, and relevant context.

• Give every real project a dashboard with status, next actions, links, and knowledge.

• Support idea capture and conversion into real projects.

• Make knowledge discoverable by project, role, topic, and source.

• Reduce time spent hunting through scattered tools.

# Primary User and Modes

• Primary user: Devon as a solo operator.

• Modes: Developer, Realtor, Insurance Adjuster, Venture/Strategy, Executive Overview, and Knowledge.

# In Scope for Version 1

• Unified dashboard.

• Master task management.

• Project records and dashboards.

• Idea/project intake workflow.

• Embedded knowledge repository.

• External links/connectors registry.

• Search across tasks, projects, and knowledge.

# Out of Scope for Version 1

• Full CRM replacement.

• Full accounting or invoicing.

• Heavy automation before the data model is stable.

• Trying to clone Notion, ClickUp, and every specialist tool at once.

# Success Criteria

• The portal becomes the first screen for work on most days.

• Most active tasks and projects are represented in it.

• Project status becomes visible at a glance.

• Important knowledge becomes easier to retain and retrieve.

• The system reduces mental overhead rather than adding it.

# Risks and Constraints

• Overengineering the first version.

• Too much manual upkeep leading to stale data.

• Connector complexity.

• Trying to replace outside systems too early.

# Recommendation

• Start with a disciplined MVP: dashboard, tasks, projects, planning intake, knowledge repository, and external resource links. Build the orchestration behavior first; deepen integrations later.

## Capability Frame

| Theme | What it means |
| --- | --- |
| Execution | Tasks, priorities, blockers, deadlines, and daily focus. |
| Planning | Idea capture, project intake, scope definition, and launch readiness. |
| Knowledge | Durable notes, SOPs, decisions, definitions, research, and lessons learned. |
| Orchestration | Linked external tools, repos, documents, and systems coordinated from one place. |