# LifeOps Portal

## MVP, Priorities, and Roadmap

This document defines the version 1 boundary, what must exist first, what can wait, and how the delivery sequence should unfold.

# MVP Goal

• Deliver a daily-usable operational home base that is clearly more valuable than scattered notes and generic templates, without trying to become an everything-app.

## Version 1 Must Have

| Feature | Priority | Why it matters |
| --- | --- | --- |
| Unified Home Dashboard | Non-negotiable | Core operational view; without it the product loses its main value. |
| Quick Capture Inbox | Non-negotiable | Low-friction capture prevents tasks and ideas from being lost. |
| Task Management | Non-negotiable | Tasks are the execution layer. |
| Project Dashboards | Non-negotiable | Projects need status, next actions, and linked context. |
| Idea / Intake Workflow | High | Needed to turn concepts into real work. |
| Embedded Knowledge Repository | Non-negotiable | Core differentiator and long-term memory. |
| Search | High | Required once knowledge and projects accumulate. |
| External Resource Links | High | Supports orchestration from day one. |

## Version 1 Should Have

| Feature | Priority | Notes |
| --- | --- | --- |
| Dashboard widgets configuration | Useful early | Helpful, but can be limited initially. |
| Saved filters/views | Useful early | Improves usability after the basics work. |
| Decision log object | Useful early | Important, but can start as a knowledge subtype. |
| Project templates | Useful early | Speeds consistency but not required to prove value. |
| Stale project alerts | Useful early | Good review support after basic status exists. |

## Later Phase Features

| Feature | Timing | Notes |
| --- | --- | --- |
| API-based connectors | Phase 2+ | Start with links, then deepen integrations. |
| AI-assisted planning and summarization | Phase 2+ | Only after the data model and workflows are stable. |
| Collaboration / assistants | Phase 2+ | Single-user comes first. |
| Advanced automations | Phase 2+ | Should follow observed usage patterns. |
| Mobile-specific experience | Phase 2+ | Desktop-first is the practical starting point. |

## Priority Order

| Order | Focus |
| --- | --- |
| 1 | Dashboard, tasks, projects, knowledge |
| 2 | Idea intake and project creation flow |
| 3 | Search, saved views, resources registry |
| 4 | Review workflows and templates |
| 5 | Integrations, automation, AI support |

## Suggested Delivery Phases

| Phase | Focus |
| --- | --- |
| Phase 1 | Finalize charter, object model, navigation, statuses, and MVP boundary. |
| Phase 2 | Create schema draft, screen inventory, and widget definitions. |
| Phase 3 | Build wireframes or prototype and validate real daily workflows. |
| Phase 4 | Build MVP and test with live data. |
| Phase 5 | Refine, add integrations, and expand automation/AI support. |

# Definition of Done for MVP

• Devon can open one dashboard and understand today’s priorities, blocked items, and active projects.

• He can capture a task, idea, or knowledge item quickly.

• He can open any active project and see status, next actions, links, and relevant knowledge.

• He can search across the internal repository and key work records.

• The product feels simpler than the fragmented process it replaces.